**Risk Management Plan**

**BREGGHAN POINT OF SALE SYSTEM**

**BREGGHAN MINI GROCERY STORE MT. MAKILING STREET**

**MAKATI CITY, 1201**

**May 15, 2023**

# Risk Management Plan

## Introduction

Any store that wishes to monitor transactions and keep track of sales information needs a point of sale (POS) system. However, there are always potential hazards that need to be recognized and addressed in order to guarantee project success with any technical endeavor. A risk management plan can help with that.

In a risk management plan, hazards that might occur during a project are listed along with how they will be avoided or reduced and what steps will be done if they happen. Risks for a POS project could include difficulties with user uptake, security lapses, unforeseen costs, and delays in implementation.

To further develop a risk management plan for a Point of Sale System, the following information should be considered:

* Identifying and Assessing Risks: The Point of Sale System’s development, implementation, and operation may be subject to hazards, which the project team should identify. Technical problems, vendor dependence, regulatory compliance, cybersecurity, and human factors are just a few of the many potential sources of risk. Risks should be identified and then evaluated for both chance of occurrence and potential effects on the project.
* Risk Mitigation Strategies: After identifying and assessing risks, the project team should develop a plan for mitigating or avoiding the risks. Mitigation strategies should be prioritized based on their effectiveness in reducing risk and their feasibility in terms of time and cost. Strategies may include contingency planning, redundancy, risk transfer through insurance, and the development of fallback procedures.
* Contingency Planning: The project team should develop contingency plans for significant risks that could significantly impact the project's success. Contingency plans should outline the steps required to minimize the impact of the risk and maintain the project's progress. These plans should be regularly reviewed and updated as the project progresses, and new risks are identified.
* Risk Monitoring and Review: Risk management is an ongoing process that requires continuous monitoring and review. The project team should establish a regular review process to ensure that risk management strategies remain effective, risks are updated, and new risks are identified. The review process should be transparent, with all stakeholders being updated on any changes.

The Point of Sale System project team can guarantee that the project is effectively finished, achieving all objectives while avoiding potential risks by taking these extra elements into account in a risk management plan.

## 1.2 Top Three Risks

The project's top three risks are:

1. Failures of hardware or software: The failure of hardware or software components is one of the biggest risks in a POS project. This may lead to loss of sales, and system downtime. The project team should choose the best hardware and software to carry out thorough testing and quality assurance procedures, and create backup plans in case of hardware or software failures to reduce this risk.
2. Unexpected costs: POS projects can be expensive, and unexpected costs can easily send the project off course. The project team should do a thorough cost analysis at the commencement of the project and create a comprehensive budget in order to reduce this risk. Contingency plans should also be created for unforeseen costs, and the project team should keep a careful eye on costs throughout the project.
3. Delays in implementation: The project team and end users can both become frustrated by delays in the set up of a POS system. Before implementation, the project team should do extensive planning and testing to reduce this risk. They should also make sure that all hardware and software components are available and working properly

## 1.3 Risk Management Approach

This document provides a thorough overview of the various risks and vulnerabilities related to POS systems and presents a methodical methodology to effectively reduce and manage these risks.

Here’s the step by step approach to manage the risks of a POS system.

1. Identify Risks: The project team will identify the project-related risks through reviewing of related software/projects and brainstorming. Steps like gathering information, brainstorming, and analyzing is a great procedure for identifying the risks.
2. Assess Risks: after identifying risks, risk assessment is a process that involves evaluating the potential risk of the Point of Sale (POS) system. This is where ranking comes in each risk is grouped by rank.
3. Vulnerability Analysis: This is where the examination of the identified risks happen. Including the hardware, software, database etc. The analysis helps the group to understand the potential weakness of the project.
4. Risk Monitoring: The Point of Sale (POS) system's risk management method includes risk monitoring as a crucial step. This procedure entails recording, evaluating, and reviewing identified risks systematically to make sure they are properly managed over the course of their lifespan. To protect the security, stability, and compliance of the POS system, risk monitoring aims to offer continual oversight and allow prompt reaction and mitigation steps.
5. Risk Communication: A critical component of the Point of Sale (POS) system's risk management procedure is risk communication. To promote a shared understanding and support well-informed decision-making, this process entails the timely and efficient exchange of information concerning recognized risks amongst stakeholders. Risk communication is to increase the overall robustness of the POS system, encourage openness, and make proactive risk management possible.

## 1.4 Risk Identification

It’s crucial to take into account a variety of factors that can potentially affect the security, functionality, and data integrity of a Point of Sale (POS) system when detecting hazards. Listed below are the list of common risks to consider:

* Unauthorized Access
* Hardware Failures
* Software Failures
* Power Outages
* Network Failure

In the entire risk management framework for any project , including the Point of Sale (POS) system, the process of risk identification is of the highest priority. It entails methodically identifying and cataloging any hazards that can negatively affect the security, effectiveness, and operation of the system.

## 1.5 Risk Qualification and Prioritization

The probability of risks happening and their impact on the project is described below:

* Extreme: Risks with a very high probability of occurring and a severe impact on the project.
* High: Risks with a high probability of occurring and a significant impact on the project. These risks require immediate attention, and we need to develop mitigation strategies for them.
* Medium: Risks with a medium probability of occurring and a moderate impact on the project. These risks should be closely monitored, and mitigation strategies should be developed in case they occur.
* Low: Risks with a low probability of occurring and a minor impact on the project. These risks can be monitored periodically, and mitigation strategies can be developed in case they occur.
* Negligible: Risks with a very low probability of occurring and negligible impact on the project. These risks can be ignored.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk Assessment Matrix | | | | | |
| Probability Impact | Rare (1) | Unlikely (2) | Possible (3) | Likely (4) | Almost Certain (5) |
| Insignificant (1) | N | N | N | N | L |
| Minor (2) | N | N | L | L | M |
| Significant (3) | N | L | L | M | H |
| Disastrous (4) | N | L | M | H | E |
| Catastrophic (5) | L | M | H | E | E |

The practice of rating detected hazards according to their importance and potential impact on the Point of Sale (POS) system is known as risk prioritization. In order to establish the order in which risks should be handled and mitigated, it entails evaluating and allocating priority levels to each risk. Risk prioritization is to properly allocate resources, prioritize the most important risks, and reduce any potential negative effects.

## 1.6 Risk Monitoring

The Risk Management Plan of the Bregghan Point of Sale System, provides framework for monitoring risks throughout the project. It is a requirement to continuously monitor risks during the project’s lifespan.

For a project to be executed successfully and to reduce any risks that could surface during its lifespan, the project manager's involvement in managing risk monitoring is essential. Working closely with the project team and stakeholders to retain visibility and control over possible hazards, the project manager adopts a proactive strategy to discover, analyze, and monitor risks.

## 1.7 Risk Mitigation and Avoidance

## The method of managing risks for the Point of Sale (POS) system focuses on risk reduction and avoidance. These tactics are designed to lessen the possibility and effects of recognized risks on the system's operations, compliance, and security. Organizations may proactively safeguard the integrity and dependability of the POS system by putting into place efficient risk reduction and avoidance strategies.

## The project team should identify the risks with the highest possibility and develop plans to avoid them. The following are the key points or options available to the project manager:

* Risk Mitigation: carry out a thorough analysis to comprehend the nature, possible consequences, and likelihood of detected hazards. This assessment serves as a basis for creating specialized mitigating measures.
* Risk Assessment: after identifying risks, risk assessment is a process that involves evaluating the potential risk of the Point of Sale (POS) system. This is where ranking comes in each risk is grouped by rank.
* Contingency Planning: A crucial step in the risk management procedure for the Point of Sale (POS) system is contingency planning. In order to manage and lessen the effects of prospective risks and disruptive occurrences, it entails developing and documenting a set of specified actions, processes, and strategies. By limiting downtime and any negative effects in the case of unforeseen occurrences, contingency planning aims to maintain the POS system's resilience and continuity.
* Communication: A key component in the Point of Sale (POS) system's risk reduction process is effective communication. It is essential for ensuring that pertinent stakeholders are aware of, involved with, and supportive of the plans and actions taken to reduce risk. To improve information sharing, encourage cooperation, and advance a common knowledge of the risks and mitigation actions inside the company, communication related to risk mitigation serves these purposes.
* Agile Approach: Risk management may be done in a flexible and quick manner by using the Agile methodology. The team's use of the Agile approach, which permits continual risk management and the capacity for change, must be ensured by the project manager.
* Change Management: Risk management may be done in a flexible and quick manner by using the Agile methodology. The team's use of the Agile approach, which permits continual risk management and the capacity for change, must be ensured by the project manager.

## 1.8 Risk Register

The Risk Register is a central repository that offers a structured overview of recognized risks, their potential impact, designated owners, and associated risk response tactics. Within the register, each risk is assigned as a specific risk ID or belongs in a category or rank for easy reference.

The following criteria will be used for the risk register:

* Risk ID - each risk will be assigned a unique identifier.
* Risk Description - there will be a clear and concise description of the risk event.
* Risk Category - will classify risks into technical, organizational, or legal categories.
* Risk Owner - will be responsible for monitoring and managing each risk.
* Probability - likelihood of a risk occurring is assessed using a scale of 1 to 5, with 1 indicating the lowest likelihood and 5 indicating the highest.
* Impact - the risk's potential impact on the project is rated on a scale of 1 to 5, with 1 indicating the least significant impact and 5 indicating the most significant impact.
* Risk Score - the probability and impact scores are multiplied to determine the overall risk score.
* Mitigation Strategy - outlines the specific measures to be taken to mitigate the risk. • Status - risk's current status, whether it is open, in progress, or closed, is also documented. • Target Resolution Date - anticipated date for risk resolution to be resolved.

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risk ID | Risk Rank | Risk | Description | Category | Destination/Owner | Probability | Impact | Status |
| 1 |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  |